ID Inquiries — CRM Data Migration

Source Spreadsheet → CRM Import File Mapping Plan

Prepared by A2Z Cloud  |  Project #4593  |  April 2026

# 1. Overview

The client (ID Inquiries Ltd) has provided a restricted extract from their live manual spreadsheet — 'Test Extract of Upload Details for Music System 22.04.26 RESTRICTED.xlsx' — containing current active instructions. This document defines exactly how each column in that source file maps to the six CRM import template files, what data gaps exist, and what actions are required before import.

## 1.1 Source File Summary

File: Test Extract of Upload Details for Music System 22.04.26 RESTRICTED.xlsx

Sheet: Sheet1  |  Rows: 5 data rows (sample — full file to follow)

| Source Column | Description |
| --- | --- |
| Date of Instruction | Date the instruction was received from the client |
| Instruction Type | Basic / Reinstruction |
| Instructing Company | Client Account (law firm name) — e.g. Hamlins |
| Instructing Client | Individual contact at the law firm — e.g. Michael Green |
| Premises | Premises name only (no full address in source) |
| Client Ref | Client-side reference number — e.g. 591/PPLPRS1734 |
| ID to complete full address details | Intentionally blank — ID Inquiries to backfill street address |
| City | City of premises |
| County | County of premises |
| Postcode | Postcode of premises |
| Instruction Notes | Special instructions from the client to ID Inquiries team |
| ID Update(s) | Internal notes / updates by ID Inquiries staff (not for CRM import) |
| ID to complete Licencing Authority | Intentionally blank — ID Inquiries to backfill licensing authority |
| PLH DPS details requested | Date/method used to request PLH/DPS info — internal only |
| Premises Licence Holder (PLH) | Name of the Premises Licence Holder |
| Designated Premises Supervisor (DPS) | Name of the DPS |
| Investigator Assigned | Investigator name (or ON HOLD / blank if unallocated) |
| Date Assigned | Date investigator was assigned |

## 1.2 Target CRM Import Files

Six import files must be populated in the following strict sequence (each file depends on the previous):

| # | CRM Import File | Module in CRM | Depends On |
| --- | --- | --- | --- |
| 1 | Client_Accounts.xlsx | Accounts | None — import first |
| 2 | Clients.xlsx | Contacts | Client_Accounts.xlsx |
| 3 | Investigators.xlsx | Investigators | None — can be done in parallel with 1 & 2 |
| 4 | Premises.xlsx | Premises | Client_Accounts.xlsx |
| 5 | Licence_Checks.xlsx | Licence Checks | Premises.xlsx, Investigators.xlsx, Clients.xlsx |
| 6 | Instructions.xlsx | Instructions | All of the above |

⚠ WorkDrive folders are auto-created when Instructions are imported. Client Accounts, Clients, and Investigators MUST all exist in CRM before any instruction is imported — otherwise folder creation and downstream automations will fail.

# 2. Colour Coding in Source File

The client confirmed the following colour coding in their source spreadsheet. This determines the CRM Stage each instruction should be set to at import time.

| Source Colour | Meaning | CRM Stage at Import | Investigator Assigned? |
| --- | --- | --- | --- |
| Orange | On Hold | On Hold | No — clear field |
| White | Unallocated | Ready for Allocation | No |
| Yellow | Ready for Allocation | Ready for Allocation | No |
| (no colour — has investigator) | Allocated to Investigator | Instruction Allocated (via workaround) | Yes — see Section 6 |

⚠ Instructions at 'Instruction Allocated' stage cannot be imported directly into that stage via the Assignment Map (by design). A one-off workaround must be applied post-import — see Section 6.

# 3. Module-by-Module Field Mapping

Each subsection below shows how to populate one CRM import file from the source spreadsheet. 'Direct' means copy the value as-is. 'Derive' means apply a transformation or lookup. 'Manual' means the field cannot be sourced from the spreadsheet and must be filled in separately.

## 3.1  Client_Accounts.xlsx

One row per unique law firm. The source column 'Instructing Company' provides the account name. Most other fields are already populated in the existing import template and should be checked / completed.

| CRM Import Column | Source Column | Method | Notes / Action Required |
| --- | --- | --- | --- |
| Client Account Name | Instructing Company | Direct | De-duplicate — one row per unique firm |
| Client Account Owner | (not in source) | Manual | Default: 'ID Inquiries Admin' |
| Rating | (not in source) | Manual | Default: 'Active' for active firms |
| Phone | (not in source) | Manual | Source from firm website or existing records |
| Website | (not in source) | Manual | Source from firm website or existing records |
| Billing Street | (not in source) | Manual | Source from firm website or existing records |
| Billing City | (not in source) | Manual | Source from firm website or existing records |
| Billing State | (not in source) | Manual | Source from firm website or existing records |
| Billing Code | (not in source) | Manual | Source from firm website or existing records |
| Ownership | (not in source) | Manual | Default: 'Private' |
| Industry | (not in source) | Manual | Default: 'Legal' |
| Client Account Type | (not in source) | Manual | Leave blank or set as appropriate |

ℹ The template already has example entries for Hamlins LLP, Seddons-GSC, Brodies LLP, and Burness Paull LLP. Verify these match the instructing companies in the full source file and add any missing firms.

## 3.2  Clients.xlsx

One row per unique individual client contact. The source column 'Instructing Client' provides the name, and 'Instructing Company' gives the linked Client Account. Email and phone must be sourced separately.

| CRM Import Column | Source Column | Method | Notes / Action Required |
| --- | --- | --- | --- |
| Client Name | Instructing Client | Direct | De-duplicate — one row per unique person |
| Client Account Name | Instructing Company | Direct | Must exactly match a Client Account Name |
| Email | (not in source) | Manual | Source from ID Inquiries' existing contact records or firm directories |
| Phone | (not in source) | Manual | Source from ID Inquiries' existing contact records or firm directories |

⚠ Alison mentioned the client was still clarifying which users they want on the system. Confirm the final list before importing. The template already has entries for known contacts — cross-check against the full source file.

## 3.3  Investigators.xlsx

One row per investigator. The source column 'Investigator Assigned' provides the names. Full investigator details (address, rate, areas covered etc.) must come from ID Inquiries' internal records — these are not in the source spreadsheet.

| CRM Import Column | Source Column | Method | Notes / Action Required |
| --- | --- | --- | --- |
| Investigator Name | Investigator Assigned | Direct | De-duplicate; skip 'ON HOLD' and blank values — these are not real investigators |
| Email | (not in source) | Manual | From ID Inquiries' investigator records |
| City | (not in source) | Manual | From ID Inquiries' investigator records |
| County | (not in source) | Manual | From ID Inquiries' investigator records |
| Postal Code | (not in source) | Manual | From ID Inquiries' investigator records |
| Country | (not in source) | Manual | From ID Inquiries' investigator records |
| Address Line 1 | (not in source) | Manual | From ID Inquiries' investigator records |
| Exclusions | (not in source) | Manual | From ID Inquiries' investigator records |
| Skillset | (not in source) | Manual | From ID Inquiries' investigator records |
| Areas Covered | (not in source) | Manual | From ID Inquiries' investigator records |
| Rate per hour | (not in source) | Manual | Default £25/hr unless different for individual; Mathew MacMillan = £20/hr |
| Rate per mile | (not in source) | Manual | Default £0.40/mile |

ℹ The import template already contains all known investigators. Cross-check the 'Investigator Assigned' column in the full source file against the template list. Add any investigators not already present.

## 3.4  Premises.xlsx

One row per unique premises. The source file provides the premises name, city, county, and postcode. However, the full street address is intentionally missing from the source (client confirmed this). The full address must be backfilled by ID Inquiries before import.

| CRM Import Column | Source Column | Method | Notes / Action Required |
| --- | --- | --- | --- |
| Premise Name | Premises | Direct | De-duplicate — one row per unique premises |
| Premise Owner | (not in source) | Manual | Default: 'ID Inquiries Admin' |
| Country | (not in source) | Manual | Default: 'United Kingdom' |
| City | City | Direct | Copy as-is |
| County | County | Direct | Copy as-is |
| Address Line 1 | ID to complete full address details | Manual | ⚠ BLANK in source — ID Inquiries must backfill full street address before import |
| Postal Code | Postcode | Direct | Copy as-is |
| Address Line 2 | (not in source) | Manual | Leave blank unless known |
| Licensing Authority | ID to complete Licencing Authority details | Manual | ⚠ BLANK in source — ID Inquiries must backfill before import |
| Premises Licence Holder (PLH) | Premises Licence Holder | Direct | Copy as-is; leave blank if not available |
| Designated Premises Supervisor (DPS) | Designated Premises Supervisor | Direct | Copy as-is; leave blank if not available |
| Premises Status | (not in source) | Manual | Default: 'Approved' for active premises |
| Premises Source | (not in source) | Manual | Default: 'Migration' |

⚠ Lat/Long coordinates CANNOT be bulk imported. After import, every premises record must be manually opened in CRM and the map pin verified/adjusted using the Map Widget. This is a critical step for the Assignment Map to work correctly.

## 3.5  Licence_Checks.xlsx

One row per premises (typically one licence check per instruction). The licence check links the premises to the instruction and records the status of council/authority enquiries.

| CRM Import Column | Source Column | Method | Notes / Action Required |
| --- | --- | --- | --- |
| Licence Check Name | (auto-generate) | Derive | Generate sequentially: PC001, PC002... or use premises postcode + sequence |
| Licences Check Notes | PLH DPS details requested + ID Update(s) | Derive | Combine the two source columns into a single notes field where relevant |
| Premises | Premises | Direct | Must exactly match a Premise Name in Premises.xlsx |
| Premises Licence Holder (PLH) | Premises Licence Holder | Direct | Copy as-is |
| Licensing Authority | ID to complete Licencing Authority details | Manual | ⚠ Blank in source — backfill from ID Inquiries records or leave blank |
| Designated Premises Supervisor (DPS) | Designated Premises Supervisor | Direct | Copy as-is |
| Date Information Requested from Council | (not in source) | Manual | Fill if known from ID Update(s) notes; otherwise leave blank |
| Date Information Received from Council | (not in source) | Manual | Fill if known; otherwise leave blank |
| How to Apply for Details | PLH DPS details requested | Derive | Extract method: 'Email', 'Online Register', 'FOI request', 'Online Portal' based on text |
| Check Status | (not in source) | Manual | Default: 'Closed - Complete' for active instructions ready for migration |
| Instruction | Premises | Derive | Must exactly match the Instruction Name in Instructions.xlsx (same premises name typically) |
| Client | Instructing Client | Direct | Must exactly match a Client Name in Clients.xlsx |

## 3.6  Instructions.xlsx

One row per active instruction. This is the most complex import — it depends on all other modules being successfully imported first. The Instruction Name field is the unique key used by all other records.

| CRM Import Column | Source Column | Method | Notes / Action Required |
| --- | --- | --- | --- |
| Instruction Name | Premises | Direct | Use the premises name as the instruction name (consistent with existing pattern in template) |
| Client Account Name | Instructing Company | Direct | Must exactly match a Client Account Name |
| Stage | Colour + Investigator Assigned | Derive | Orange = 'On Hold'; White/Yellow (no investigator) = 'Ready for Allocation'; Has investigator = import as 'Ready for Allocation' first, then apply workaround (see Section 6) |
| Client Name | Instructing Client | Direct | Must exactly match a Client Name in Clients.xlsx |
| Licensing Authority | ID to complete Licencing Authority details | Manual | Blank in source — backfill or leave blank |
| Instruction Type | Instruction Type | Direct | Map: 'Basic' → 'Basic'; 'Reinstruction' → 'Reinstruction' |
| Premise | Premises | Direct | Must exactly match a Premise Name in Premises.xlsx |
| Specific Date | (not in source) | Manual | Only required if Instruction Type is 'Specific Event' — leave blank otherwise |
| Priority Level | (not in source) | Manual | Default: 'Normal' unless client has specified otherwise in notes |
| Premises Licence Holder (PLH) | Premises Licence Holder | Direct | Copy as-is |
| Designated Premises Supervisor (DPS) | Designated Premises Supervisor | Direct | Copy as-is |
| Investigator | Investigator Assigned | Derive | Leave BLANK for all imports — investigator linking is done via workaround post-import (see Section 6) |
| Propose Site Visit Date | (not in source) | Manual | Leave blank |
| Assign Date | Date Assigned | Direct | Copy as-is in YYYY-MM-DD format; leave blank if not assigned |
| Instruction Type Details | (not in source) | Manual | Leave blank |
| Client Ref | Client Ref | Direct | Copy as-is — e.g. 591/PPLPRS1734 |
| Instruction Source | (not in source) | Manual | Default: 'Migration' |
| Specific Instructions | Instruction Notes | Direct | Copy full text from Instruction Notes column |
| Instructions to Investigator | (not in source) | Manual | Leave blank — to be added by John/admin when allocating |
| Instruction Category | (not in source) | Manual | Default: 'New Instruction'; 'Reinstruction' where source type = Reinstruction |

# 4. Data Gaps & Pre-Import Actions Required

The following information is missing from the source file and must be collected / completed BEFORE the import can proceed:

| # | Data Gap | Affects Module(s) | Action / Owner |
| --- | --- | --- | --- |
| 1 | Full street address of premises | Premises, Instructions | ID Inquiries to manually backfill 'Address Line 1' in source file before returning to A2Z Cloud |
| 2 | Licensing Authority per premises | Premises, Licence Checks, Instructions | ID Inquiries to manually backfill from their council enquiry records |
| 3 | Client email addresses | Clients | ID Inquiries to provide a list of client contact emails (not in source spreadsheet) |
| 4 | Client phone numbers | Clients | ID Inquiries to provide or confirm from firm directories |
| 5 | Client Account billing address | Client_Accounts | A2Z Cloud to source from law firm websites; verify with ID Inquiries |
| 6 | Confirmed list of portal users (clients) | Clients | Client was still deciding — Alison to confirm final list before import |
| 7 | Investigator email/address/rate for new investigators | Investigators | Any investigators not already in the template must be provided by ID Inquiries |
| 8 | Colour coding of instructions | Instructions (Stage mapping) | Colour coding from the restricted spreadsheet must be mapped to CRM stages before data processing |
| 9 | Lat/Long coordinates | Premises (Assignment Map) | Cannot be imported — manual verification required per premises record post-import |

# 5. Lookup Field Matching Rules

CRM import relies on exact text matching for all lookup fields. If the value in a lookup column does not match exactly (including capitalisation and spacing), the import will fail or create orphaned records.

| Lookup Field | Referenced In | Must Match Exactly In | Common Pitfall |
| --- | --- | --- | --- |
| Client Account Name | Clients, Premises, Instructions | Client_Accounts.xlsx — Client Account Name | Trailing spaces, abbreviations (e.g. 'Hamlins' vs 'Hamlins LLP') |
| Client Name | Licence Checks, Instructions | Clients.xlsx — Client Name | Full name required; must not use initials or nicknames |
| Premise Name | Licence Checks, Instructions | Premises.xlsx — Premise Name | Apostrophes, special characters (e.g. Harry's Bar) |
| Investigator Name | Instructions (via workaround) | Investigators.xlsx — Investigator Name | Apply workaround only — do not put in Instructions import directly |
| Instruction Name | Licence Checks | Instructions.xlsx — Instruction Name | Must match what was imported; typically same as Premise Name |

⚠ Run a de-duplication and trim pass on all lookup fields in Excel before import. Use TRIM() and PROPER() functions to catch whitespace and capitalisation issues.

# 6. Allocated Instructions — Import Workaround

Instructions that already have an investigator assigned cannot be imported directly at the 'Instruction Allocated' stage because the Assignment Map widget handles investigator linking — this is by design in the CRM system.

## Workaround Steps

| Step | Action | Who | When |
| --- | --- | --- | --- |
| 1 | Import all 'Instruction Allocated' records at 'Ready for Allocation' stage (leave Investigator field blank) | A2Z Cloud | During import |
| 2 | Create a reference list: Instruction Name → Investigator Name (from source file's 'Investigator Assigned' + 'Date Assigned') | A2Z Cloud | Before go-live |
| 3 | Apply one-off backend workaround to link the investigator to each instruction record without going through the map widget | A2Z Cloud (Sam) | Post-import |
| 4 | Verify each linked record: confirm stage shows 'Instruction Allocated', investigator shows correctly | ID Inquiries | Post-import verification |
| 5 | Confirm normal workflow continues from Instruction Allocated stage onwards | A2Z Cloud + ID Inquiries | Sign-off |

ℹ On Hold instructions: import at 'On Hold' stage with no investigator. These will not appear on the Assignment Map or in the Investigator Portal — which is correct behaviour.

# 7. Data Formatting Rules

All import files must conform to the following rules before submission to the CRM import tool:

| Field Type | Required Format | Example | Notes |
| --- | --- | --- | --- |
| Dates | YYYY-MM-DD | 2026-03-16 | Excel may display differently — ensure underlying value is correct |
| Text lookups | Exact match (case-sensitive) | Hamlins LLP | Use TRIM() to remove leading/trailing spaces |
| Phone numbers | As-is from source | 0207 355 6000 | No formatting required |
| Blank fields | Leave cell empty | (empty cell) | Do not enter N/A, None, or - |
| Multi-value fields (semicolon-separated) | Value1;Value2 | Scotland;North East | No spaces around semicolons |
| Notes / free text | Plain text | Confirm Licensee... | No special characters that may break CSV import |

# 8. Import Sequence & Checklist

Follow this sequence strictly. Do not proceed to the next step until the previous one is verified.

| # | Task | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| 1 | ID Inquiries completes full address for all premises in source file | ID Inquiries | Pending | Critical blocker |
| 2 | ID Inquiries completes Licensing Authority for all premises | ID Inquiries | Pending | Critical blocker |
| 3 | ID Inquiries confirms final list of client portal users | ID Inquiries | Pending | Alison to confirm |
| 4 | A2Z Cloud extracts unique Client Accounts from source and completes Client_Accounts.xlsx | A2Z Cloud | Pending | — |
| 5 | A2Z Cloud extracts unique Clients and completes Clients.xlsx | A2Z Cloud | Pending | Needs emails from client |
| 6 | A2Z Cloud cross-checks Investigators.xlsx against source investigator names | A2Z Cloud | Pending | — |
| 7 | A2Z Cloud builds Premises.xlsx from source (partial — awaiting addresses) | A2Z Cloud | Pending | — |
| 8 | A2Z Cloud builds Licence_Checks.xlsx | A2Z Cloud | Pending | After premises complete |
| 9 | A2Z Cloud builds Instructions.xlsx (all allocated records at 'Ready for Allocation') | A2Z Cloud | Pending | — |
| 10 | Import Client_Accounts.xlsx into CRM | A2Z Cloud | Pending | — |
| 11 | Import Clients.xlsx into CRM | A2Z Cloud | Pending | — |
| 12 | Import Investigators.xlsx into CRM | A2Z Cloud | Pending | — |
| 13 | Import Premises.xlsx into CRM | A2Z Cloud | Pending | — |
| 14 | Import Licence_Checks.xlsx into CRM | A2Z Cloud | Pending | — |
| 15 | Import Instructions.xlsx into CRM (all at correct stage) | A2Z Cloud | Pending | — |
| 16 | Apply investigator workaround for 'Allocated' instructions | A2Z Cloud (Sam) | Pending | — |
| 17 | Manually verify lat/long for all premises via Assignment Map | ID Inquiries | Pending | One by one in CRM |
| 18 | ID Inquiries verifies all imported data for accuracy | ID Inquiries | Pending | Full data check |
| 19 | Sign-off and go-live | Both | Pending | — |

# 9. Outstanding Questions for ID Inquiries

The following questions need answers from the client before or during migration:

| # | Question | Urgency | Impact |
| --- | --- | --- | --- |
| Q1 | Are the Client Account spreadsheets (Clients, Client Companies, Investigators) that were previously shared with Buket still intact? Can the data be resent? | High | Blocks Clients & Investigator import |
| Q2 | Please confirm the exact number of instructions to be migrated (estimate was 300–350; client noted it may be fewer). | Medium | Scoping |
| Q3 | For On Hold instructions — should the previous investigator assignment still be recorded in CRM, or should it be left completely blank? | Medium | On Hold stage handling |
| Q4 | For instructions at 'Ready for Allocation' (Yellow) — are any of these actually already allocated but just not yet colour-coded? | Medium | Stage accuracy |
| Q5 | Can ID Inquiries provide a complete list of investigator email addresses and contact details for any investigators not already in the template? | High | Investigator import |

A2Z Cloud  |  Project #4593 — ID Inquiries Ltd  |  Confidential